Meeting Details:
Date: 6/03/25
Location: Mortezza’s Office
Minute Taker: Pratham
Members Present:

Meeting Agenda:

- Discuss what the plan is for the upcoming weeks in terms of research

- Ask some questions about room availability

- Ask about the physicality of our final demonstration

Recent Achievements:

- Completed 3 years of engineering yayyy

Meeting Discussions & Outcomes:

- Systolic Arrays – Need to research on that

- Project is not completely new, however we can research and add new information in this field.

- Personal lab will be available after completing inductions in week 3.

To-Do:

- Research information about NPUs and their impact on improving machine learning on the university library or IEEE xplore.

Deadlines:

- Have a basic foundation of the project by the beginning of week 3 (soft deadline)

Meeting Details:
Date: 6/03/25
Location: Mortezza’s Office
Minute Taker: Pratham
Members Present:

Meeting Agenda:

- Discuss about next steps and ask for advice on how to learn about machine learning

Recent Achievements:

- Attempted to find some papers for research

- Created sharepoint for collab file sharing

Meeting Discussions & Outcomes:

- Use dropbox for sharing with Morteza.

- Morteza:

  - Need to learn about what is an NPU.

  - Learn about the concept of systolic arrays.

  - Learn about how NPU communicates with the processor

  - The intention of literature review is just to get feedback. It is not assessed.

  - Focus on CNN

  - Look at matrix multiplication (convolution layers) in systolic arrays and how it is implemented. Doesn’t really involve AI concepts.

  - Mentioned tensorflow and how to develop models – from 302

To-Do:

- Work on learning the basics before doing research. Such as learning about systolic arrays, CNN, LLM

- Understanding the convolution operation

- Look at VHDL simulation with systolic arrays

- Add literature reviews every now and then.

Deadlines:

- 4th of April is the final due for project scope and literature review – Morteza might change that due date to make easier (maybe)

Meeting Details:
Date: 27/03/25
Location: Morteza’s Office
Minute Taker: Kristelle
Members Present: Everyone

Meeting Agenda:

- Update supervisors on what we have done in the past week

- Clarify doubts about conceptual gaps

Recent Achievements:

- Completed basic background knowledge

- Found 18 papers and read abstract

Meeting Discussions & Outcomes:

- Control Unit (CU) to synchronise the data given to the systolic array (e.g. if not all PEs are not used then CU needs to know what to do)

- Hardware acceleration: how can it optimize PEs that are idle

- CU is the key part after processing the structure (think about how data will flow through the systolic array)

- Data needs to be structured

- Literature doesn’t have to be fully complete, but it needs to be in report format like abstract, description, introduction etc

- Conceptual gap not critical for P4P (more for PHD)

- Have an attentive plan is important, present as much as possible on the project scope report to get good feedback

- Get a lot data now then funnel to refine

- Sparsity-array: some elements are zero, if 80% are zero then there’s wasted computation, many different mechanisms to deal with this – look at this later not relevant now

To-Do:

- In 2-3 weeks, complete deep research on things like systolic array, and come back to supervisors and propose an idea to go with (post sem break

- Read how Systolic Arrays work and write VHDL code to test it then continue to research deeply

Deadlines:

- Hand in H&S Risk Assessment ASAP

- Literature Review Friday Week 5

Meeting Details:
Date: 02/04/25
Location: Zoom Meeting online level 4
Minute Taker: Pratham
Members Present: Everyone

Meeting Agenda:

- Talk about lit review

- Recent Achievements:

- Completed most of the research

- Currently working on the literature review on latex

Meeting Discussions & Outcomes:

- Asking about references, if we can reference youtube videos. – should be fine

- Asked about if need a declaration  - not needed

- Proposal thing (addon soon)

- Could make problem statement general based on the project description but also make changes

- Could look into Dynamic partial reconfiguration which could be implemented and can also be published.

- Should look into the broader vision for the report which is useful

- Continue the work after submitting the lit review. Follow ghantt chart.d

To-Do:

- -

Deadlines:

- Fsdf

Meeting Details:
Date: 07/05/25
Location: Morteza’s Office
Minute Taker: Kristelle
Members Present: Everyone

Meeting Agenda:

- Literature review feedback

- Present our findings of the literature review

- Ask questions

- Recent Achievements:

- Completed and expanded literature review

Meeting Discussions & Outcomes:

- Is NIOS II a co-processor or does it solely host the NPU? Answer: co-processor

- What should be our baseline comparison for our benchmarks? Answer: We are not really doing “testing” in terms of quantifying performance, we are more focused on saying “we did X and Y because we know that will speed things up if we don’t do it like Z”

- Can we keep the DE1-SOC after 701? Yes, we can email

- Quality is A level for literature review presentation wise

- Pratham Feedback:

  - First sentence in abstract not needed.

  - Under the Objectives section, only list which ones we are planning to implement.

  - For energy efficiency testing/benchmark: instead of quantifying measurements, just claim “we reduced memory access therefore less energy used”

  - For webpages or YouTube videos, find their sources to an academic journal and reference that instead

  - For the final report, make sure to read and apply the rules for figures, referencing, and other things because assessor can penalise you

  - Research gaps/problem should be earlier

  - Report should have a proper conclusion

  - In the introduction, say “this report will talk about section a..”

  - Put yourself as the reader to understand the lit review

- Kristelle Feedback:

  - Same as above

  - Table of contents should be a new page

  - Literature Review doesn’t have to be a header title

  - Youtube vid not acceptable reference

  - Research problems / aim and objectives: good to point out but not feasible to fix all problems

- Only 1 Xilinx board (but this is later on)

- Board doesn’t matter for simulations. But customising for a specific FPGA (like memory) should be in a different file. For now, make it as general as possible.

- NIOS is a co-processor (“integrate with NIOS II”)

- Gantt Chart:

  - Pre-trained models are difficult to find, even for embedded devices. Depends on how it is trained on the co-processor

  - Can also use ARM processor (same Platform Designer) and more resources available. Need to investigate this.

  - Put the processor part at the last part of the research but plan and investigate ahead

  - ARM/Intel provides MAC operations

- Focus of the research is the NPU itself

- Make NPU, test it, interfacing with the processor

- See if it’s possible to testbench data from the real execution profiling. Somehow can emulate something on NIOS II with 80%.

- Figure what is needed and how the information is provided to the NPU.

- Use the intersem break as catch up

- DPR is good to know but will be overshooting our scope (this can done if we finish all the plan before sem 2)

- Dynamic is not the focus.

- In planning can consider DPR but real implementation will be different

- Even one real case study / application is good enough. But more is better. Some benchmarks are available are online, sometimes it even specifies the hardware used. (Example: MobileNet model)

- DPR idea: reserving part of the FPGA for RR. Identify this with Quartus. Assume 3 components. The area allocated should match the biggest one. Granuality of the architecture of FPGA (logic element is the finest grain for DE1-SOC). This is later on           for when we decide the tool used in the FPGA.

- Invasive computing

- Example: different bit sizes will need different MACs in each configuration

- Pros and cons for what should be reconfigurable

- DVFS is at processor level but we don’t have access to architecture of NIOS. Reducing the voltage will reduce speed.

- Altera tool “SIMICS” (check spelling)

To-Do:

- Let Morteza know if meeting next week is required

- Develop a plan on the design and how to test it. What benchmarks.

- Check which pre-trained models can be used NIOS II but ARM has more availability.

Deadlines:

Meeting Details:
Date: 23/05/25
Location: Morteza’s Office
Minute Taker: Kristelle
Members Present: Everyone

Meeting Agenda:

- Show systolic array simulation

- Recent Achievements:

- Systolic array and PE attempt in VHDL

Meeting Discussions & Outcomes:

- Look at the basic 4x4 array and the structure of the PE (which we have done but started with the 3x3)

- May not have time to do dynamic partial reconfiguration, could leave that as just research and just do sparsity or other considerations

- Might do joint meeting with #42 but need to limit that

- Consider switching processors later after the testing of the accelerator, need to consider the different protocols (e.g. Avalon axi 5, something like that)

- May consider how that accelerator can be used with multiple different processors

- Key point is the control unit, to control how the data flows

- To-Do:

- Work on control unit

- Finalise the plan for the project and make sure Morteza is in loop with it

Deadlines:

Meeting Details:
Date: 12/07/25
Location: Online 
Minute Taker: Kristelle
Members Present: Pratham, Kristelle

Meeting Agenda:

- Catch up on P4P and figure out what to do for the next week

Recent Achievements:

- Pratham modified the systolic array code to get the logic correct

Meeting Discussions & Outcomes:

- Continue to talk about the Partial Dynamic Reconfiguration even though it’s not feasible with the time frame

- Focus on systolic array sparse matrices (potentially as the MVP?)

- We can’t get benchmarks for the technical report because we don’t have a baseline/control to compare with

- Start off with a static systolic array and have a control unit to adapt to any given weight/data array. Turn off PE is not used systolic array.

- Irregular parallelism: some PEs operating faster and others are polling

To-Do:

- Ask Morteza what we can write in the technical report if we only have code to show. Assuming it’ll be a comparison (as in pros and cons of why we are choosing to do the way we are)

- Focus on dynamic systolic arrays (Kristelle)

- Focus on sparse matrices inputs (Pratham)

- Need a way to get numbers to prove that a method is better is better

Deadline

- Monday 4pm: milestone check

- Tuesday 12pm: major check

Meeting Details:
Date: 17/07/25
Location: Morteza’s Office
Minute Taker: 
Members Present:

Meeting Agenda:

Recent Achievements:

Meeting Discussions & Outcomes:

To-Do:

Deadline

Meeting Details:
Date: 17/07/25
Location: In-person Morteza’s office
Minute Taker: Kristelle
Members Present: Pratham, Kristelle

Meeting Details:
Date: 07/05/25
Location: Morteza’s Office
Minute Taker: Kristelle
Members Present: Everyone

Meeting Agenda:

- Literature review feedback

- Present our findings of the literature review

- Catch up with MortezaAsk questions

- Recent Achievements:

- Pratham modified the systolic array code to get the logic correct  Completed and expanded literature review

Meeting Discussions & Outcomes:

- Morteza:

  - Work on practicing the content for presentation so that we don’t miss out on giving information within the 5 minute timeframe.

  - Responded to the systolic array implementation by saying:

    - This is the a good starting point

    - Need to look at handling sparsity. (we have already been doing that

  - You can even just do a simulation if it works out, it is not all that necessary to do physical implementation on FPGA

  - For lit review just get some general knowledge about implementation and explain all the issues with current implementations we are reading about.

  - Can use Simulink for model based design… (not sure if that was relevant)

  - We could have a few custom instruction for implementation but not as much as project #44 as their project is more emphasis softcore.

  - For extending the nios problem, it was simply for educational purposes. For us its not a requirement.

    - For nios II you can have 1 cycle combination instruction, NIOS V is min 2.

- Learnt how to get the number of clock cycles in a basic systolic array calculation, which can be helpful for testing

  - Which has been verified with a Testbench

- Made a high-level design consisting of control unit, memory unit, and inputs.

- Testing an ‘enable’ signal within the PE now. In Future will be implemented in the control unit to activate certain PEs that are required instead of the entire systolic array.

- Considering looking into ways of handling PEs in 2D array structures.

To-Do:

Deadline

Meeting Details:
Date: 30/07/25
Location: Online
Minute Taker: Kristelle
Members Present: Pratham, Kristelle

Meeting Agenda:

- Post-presentation meeting

Recent Achievements:

- Presented!

Meeting Discussions & Outcomes:

- Focus on sparsity

- Ideally apply ReLU (supposed to do in training AND inference)

- From Morteza after the presentation:

  - We can take their FPGA and they can take our hardware accelerator

  - If you have enough time then you can implement the NIOS part, otherwise, use Python where you can read the model from a script

To-Do:

- Can we assume we know the sparsity of the weight matrix?

- Why do we apply ReLU algorithm during inference if it’s already during training?

- Kristelle check 302 project for how ML was used for Python

- How are we going to load the ML to the hardware accelerator?

Deadline

- End of Week 2: implement a sparsity handler that will compress the matrix (takes care of the activation/data matrix) - Prathan

- End of Week 2: implement a pruning technique for the weight matrix – Kristelle

- End of Week 1: Kristelle look into the Python ML stuff from 302

Meeting Details:
Date: 30/07/25
Location: Online
Minute Taker: Kristelle
Members Present: Pratham, Kristelle

Meeting Agenda:

- Catch up with Morteza

Recent Achievements:

Meeting Discussions & Outcomes:

- Morteza recommends a paper for sparsity (can’t remember but will share soon)

- Focus on optimisation for hardware, look at software processing near the end.

- Look at the timing analyser and not just count that its matching 2N-1 latency (more towards james)

- Pratham and Kristelle can work on the hardware itself, with systolic array and handling sparsity.

- Try not to be dependent on each other which can affect either group.

- Morteza told james to do vector processing and matrix processing but james did systolic array.

- If you do work together, do reference each others work

To-Do:

- Have a group meeting (with Kristelle) to discuss the feasibility of our plan with integration with each group and consult Morteza

  - The plan should consist of an aim of the research as a whole (for both groups together)

  - Should consist of future work

  - Can mention which task is delegated to who but not necessary.

- Work on the sparsity handler

Deadline

TEMPLATE

Meeting Details:
Date: 30/07/25
Location: Online
Minute Taker: Kristelle
Members Present: Pratham, Kristelle

Meeting Details:
Date: 01/08/25
Location: In Person
Minute Taker: Pratham
Members Present: Pratham, Talha, James, Morteza

Meeting Agenda:

- Join Meeting with Team #44

- Catch up with Morteza

Recent Achievements:

Meeting Discussions & Outcomes:

- Morteza recommends a paper for sparsity (can’t remember but will share soon)

- Focus on optimisation for hardware, look at software processing near the end.

- Look at the timing analyser and not just count that its matching 2N-1 latency (more towards james)

- Pratham and Kristelle can work on the hardware itself, with systolic array and handling sparsity.

- Try not to be dependent on each other which can affect either group.

- Morteza told james to do vector processing and matrix processing but james did systolic array.

- If you do work together, do reference each others work

To-Do:

- •    Have a group meeting (with Kristelle) to discuss the feasibility of our plan with integration with each group and consult Morteza

- o    The plan should consist of an aim of the research as a whole (for both groups together)

- o    Should consist of future work

- o    Can mention which task is delegated to who but not necessary.

- •    Work on the sparsity handler

Deadline

To-Do:

Deadline

Meeting Details:
Date: 03/08/25
Location: Online
Minute Taker: Kristelle
Members Present: Pratham, Kristelle, Talha, James

Meeting Agenda:

- Plan before meeting with Morteza on Monday (Tomorrow)

Recent Achievements:

- NULL

Meeting Discussions & Outcomes:

- Project 43 is HARDWARE ACCELERATOR only; we don’t need the softcore

- P43 make accelerator, P44 can replace their hardware accelerator with ours, then this can be the collaboration

- Somehow make the two projects work together so that it can merge later

- Not our job to use tinyML but tinyML should be using hardware accelerator

- For us, we aren’t supporting any external control for the FPGA. If we were to collaborate, we would eventually need to control from external signals (like NIOS V needs to do its thing). Before it’s too late, we need to figure out the signals come out of NIOS V and what do we want to happen with the systolic array in terms of control signals. Then we can handle the memory.

- P44 wants to be able to take in any hardware accelerator.

- Together, come up with an interface by the end of the week to check for feasibility.

- James: Say we start loading data (e.g. 4Kb) and we want to run multiple systolic arrays in a row, what’s the best approach of reading the result of it? Do we stall the processor, or do we run stuff in parallel?

- Custom instruction plan: have a load operation and a store operation for the DMA. Have a register setting operation (for the weight matrices), compute operation. Config operation for the stride.

- P43 can have a “fake” NIOS where we can just hard-code those instructions above so it can run independently. We can output numbers or something for benchmarking

To-Do:

- What happens on demo day if we end up making both projects work together? Same time vs different time

- For Project 43: What did he mean by no quantified benchmark in the report?

- Figure out the input to the control unit.

- Need to agree on the ISA for the control unit.

Deadline

Meeting Details:
Date: 04/08/25
Location: In-Person (Kristelle online)
Minute Taker: Kristelle
Members Present: Pratham, Kristelle, Talha, James

Meeting Agenda:

- Meeting with Morteza to talk about the collaboration

Recent Achievements:

- Discussed between groups if we should collaborate.

Meeting Discussions & Outcomes:

- Original Plan: Interfacing between the accelerators. We can have the same interface on the accelerator so both teams can progress independently.

- Issue: Gating might not help with the throughput. Morteza: For example, with a 4x4, we can do 16 operations in one clock cycle at best. If we need to do some processing, then this will introduce latency. If we assume the matrix is stored in row major, but if the input is provided as column major, this will cause issues. If we let the architecture to handle both, then we won’t have these issues, otehrwise we would have additional latency.

- The benefit of systolic array is we have higher level of parallelism, but the latency might be high. The processor may run at 100MHz and the systolic array at 500Mhz, this means systolic array runs 5x, so we reduce latency on teh processor (pre-buffering?)

- We should have something straightforward from a working POV. If we don’t know how it works fundamentally then we can’t optimise / improve.

- For report: we need to discuss the trade-offs of the architecture (like increasing the clock but more idling for example)

- If designed well in Aria, then we can reach 200MHz shouldn’t be a problem. Even for NIOS II up to 100MHz.

- Morteza’s response to the compacting sparsity issue in NIOS: If we know the sparsity, then we can take advantage of this. If sparsity is not known, then it will cause issues. The controller should be able to deal with the sparsity by knowing ...... static scheduling

- What assumptions does our hardware accelerator take when it comes to the input?

- Ping-pong buffer

- There is no embedded memory block (depending on FPGA) which can have 2 read port and 1 write port. They duplicate the register file.

- Most designs that are fast use more resources. If we want to reduce power, then we should reduce external memory. On-chip memory on FPGA might not be that problematic in POV of power.

- The hardware accelerator expects an input and output in a specific format.

- Timing information is important

- NIOS II can access the register file but NIOS V can’t

- If we can reconfigure the data tpye (like int8 to fp32) in run-time, it takes x time, therefore this is enough for reconfiguration

To-Do:

- Remind Morteza to send us the previous year’s report

- For summer research, look at the university’s deadline and requirements

Deadline

- Plan everything BY WEEK 8. Aim to finish the experimental part of the work.

Meeting Details:
Date: 14/08/25
Location: Online
Minute Taker: Kristelle
Members Present: Pratham, Kristelle

Meeting Agenda:

- Weekly Catch-Up

Recent Achievements:

Meeting Discussions & Outcomes:

- Testing with 8x8 array using numbers from MATLAB array

- Testing using Top Level of SA. Basically creating the matrix in TOP level from the values of the memory.

- Data Buffer and Weight Buffer is a .mif with 2048 values, holds max of 64 words. Uses BRAM (on-chip)

- Row-major 1D array

To-Do:

Deadline

Meeting Details:
Date: 18/09/25
Location: Morteza’s Office
Minute Taker: Kristelle
Members Present: Everyone

Meeting Agenda:

Recent Achievements:

Meeting Discussions & Outcomes:

Update:

- Synchronising issue with the buffer memory and the control unit

Morteza:

- Systolic array is the core idea with MAC operations

- Then, how is the data feed into the systolic array

- Best way to put the data of the systolic array into a buffer and format is correctly BEFORE feeding it in. Then consider how the control unit will feed this to the systolic array

- Consider how we will accumulate the result

- Use Python on how to store into the VHDL array

- Assuming this is completed, this is the standard systolic array.

Next Steps from this:

- Look into the sparsity in the research papers

- Use “for generate” statements to change the systolic array

- To make the control unit dynamic, use a fixed systolic array. See how this can be parameterised by the control unit.

- For sparse matrcies, if we have 4x4 array but we have 6x6 sparse matrices, after removing the zeros, we can fit that into the 4x4.

- We have to find out how this can be compressed. Assume memory is not compressed.

- Discuss all the compression in the report, use the easiest for implementation. So, we can say that we can deal with sparse matrices in these conditions, the rest is put into future work.

- Removing PEs?? Replacing it with another one with more control unit?

- The non-conventional PE would act different wither from: signals, processing is done different, passing the data is different etc. This may be possible but check about the clock cycle / analysis / is it applicable or appropriate/

- We can use simulation in exhibition day and the report. We need to do this before hardware implementation

- If we have time, we can use quartus pro in other FPGA just for synthesis. Synthesise, put it in the report, and add it in the compendium. Use this as a comparison of speed of hardware

- Developing a novel idea would be the best. But implement two or three ideas for sparsity handling would be best for the report.

- In presentation, try to meet all the requirement to explain. What is the core function of NPU.. then we focused on …

- Try to identify individual work as well and highlight in own reports. Work breakdown

- Can use AI to check if an idea has been implemented

- Is this idea taken from someone else?

  - Where has it been implemented? CPU, GPU, FPGA?

  - Go by detail by detail

- Is this your own idea?

  - Check in papers if it has been done?

  - If it has been done, it probably won’t be in the scope of P4P

- For P4P, if resources are restricted, the grade won’t be penalised but do your best with what we have

- Keep literature review to what is relevant. Usually related to what is in the introduction. For example, for systolic array, focus on the MAC operations rather than its other purposes. For CPU/GPU/FPGA, can focus on the papers that talk about FPGA

- Can have the same figures but try to make it different

- Can get marks for planning without implementation. Better than saying “we didn’t make any progress”

To-Do:

- Bring table of content for Morteza to review

- Next meeting would be best at Tuesday

Deadline

Meeting Details:
Date: 25/09/25
Location: Morteza’s Office
Minute Taker: Kristelle
Members Present: All

Meeting Agenda:

- Present the row/column stripping idea

Recent Achievements:

Meeting Discussions & Outcomes:

- Present the case properly (design procedure) to get the marks

- Put in the context of NPU (from literature review), the key part is the systolic array, then the standard implementation of SA is … but in modern AI has zero coefficients, we consider to optimise it.. the current implementations are.. then our work… results.. conclu

- Some parts of the reports can be detailed in the partner’s work

- The core work is sparsity, if we can think of how if we only have 6x6, then see how we can send 64x64 matrix?

- If the matrix has been tiled, we want to put them together, how can we do that to get the final result?

- Add .mif to on-chip memory (if enough) or use a NIOS processor load to SDRAM then read, then add to on-chip buffer (ping-pong) w controller

- For NIOS instance, add the memories/components we need

- Try do it the easiest way

To-Do:

Deadline

- Week 10, show him the structure of the report / poster

- Collect the information for the summer research

Meeting Details:
Date: 06/10/2025
Location: Level 7 Labs
Minute Taker: Kristelle
Members Present: Kristelle, Pratham

Meeting Agenda:

- Finalise ideas to complete the memory aspect of the project

Recent Achievements:

- Streamlined the Python scripts in one file

Meeting Discussions & Outcomes:

- The memory buffers should not be instantiated in the top_level file. The top_level is the NPU architecture itself, which should not contain the data buffers. This is what caused synchronisation issues earlier.

- As we do not have NIOS implemented, we will utilise the test bench to have the same behaviour as NIOS would. This means:

  - TB will be reading from the memory via FSM logic

- Need to find a way to read from both buffers without costing too many memory reads

To-Do:

For Kristelle:

- Instantiate the buffers in the TB

- Read the buffers separately. Store these values into an array.

  - Create an FSM with START, READ, END states.

  - Test with a simple 8x8 array

  - Test with a sparse matrix

- Hardcode the active_rows and active_cols values into the TB itself. Can later add this to the MIF if required / have the time.

Deadline

Meeting Details:
Date: 
Location: 
Minute Taker: 
Members Present:

Meeting Agenda:

Recent Achievements:

Meeting Discussions & Outcomes:

Poster:

- Background is general

- About how sparse handle then put the system diagram (for better flow)

- Mention NPU in background, mention that systolic array is an approach

- Connect title to the implementation

On Display Day:

- Ask a friend to record the presentation

- Maryam checking us on the day (same as 44)

- There is a guide for the judges (coordinator should not be the guide for their student’s judges)

Compendium:

- Add in the compendium

- Half a page of README, can be added to the report

- Compendium does not contribute to the grade

Report:

- Check the rubric !!

Hardware:

- The whole system has been implemented in simulation level.

- Can mention Fmax in previous iteration is possible

- Check if the range in Hz is reasonable

- Might not be in the poster BUT MAKE SURE WE TALK ABOUT THE HARDWARE IN THE REPORT

TOC:

- Should have abstract

- Nomenclature should not be numbered

- Literature Review:

  - look at another type of NPU, bring the reader why we are using systolic array vs not using it (e.g. systolic array is great for reconfigurability)

  - use the keywords in the title to link back

- Design:

  - Say that AlexNet is just a model we are using

To-Do:

Deadline

- Talk to Morteza about summer research by first week November

TEMPLATE

Meeting Details:
Date: 
Location: 
Minute Taker: 
Members Present:

Meeting Agenda:

Recent Achievements:

Meeting Discussions & Outcomes:

To-Do:

Deadline